CHAPTER XII

MEMBER OF LEGISLATIVE ASSEMBLY CONSTITUENCY DEVELOPMENT SCHEME

MLACDS was launched during 1997-98 with Rs. 25 lakhs to a constituency for taking up works to bridge the critical infrastructural gap in their respective constituencies. State Government enhanced the allocation to Rs 35 lakhs per constituency during 1998-99 and subsequently stepped up to Rs 50 lakhs per constituency during 1999-2000.  Further during 2000-2001 the allocation has been stepped up from Rs 50 lakhs to Rs 77 lakhs for each Assembly Constituency.

## Fund Allocation under MLACDS

1997-98  = 25 lakhs

1998-99  = 35 lakhs

99-2000  = 50 lakhs

2000-01  = 77 lakhs

Fresh guidelines were issued to implement the scheme during 2000-2001. They are:

- Rs. 20 lakhs, earmarked for laying black topping / bituminous roads.

- Rs. 20 lakhs, earmarked for constructing concrete roads and small lanes.

- To promote computer education in the Higher Secondary / High schools, three school buildings have to be constructed at Rs. 4 lakhs for each buildings (3x4=12 lakhs).

- The balance amount of Rs 25 lakhs can be spent at the discretion of MLA to provide critical infrastructure in his constituency.

- If there is no need to construct school buildings, that fund could be diverted to black topping roads / concrete roads.

# Banned Works Under MLACDS

- Offices of Central and State Government, Government Department, Agencies, Institutions and their offices and quarter for their employees.

- Communal Institutions, Registered Organisations, Private Institutions, Co-operative Institutions related works.

- Renovation of long –term capital Assets, carrying out repairs, general routine maintenance and administrative expenses for improving quality.

- Subsidies and loan distribution.

- Constructing memorial statues and memorial halls

- Purchasing of goods for storage.

- Land acquisition and compensation.

- Spending money and generating gain for the individuals.

- Expense for religious places.

- Provision for shelter at the bus-stand.

- Community hall

- Stages for drama / Auditorium

- Roadside concrete drains.

#### Financial Achievements

Financial achievements under MLACDS are presented in Table 12.1. The allocation of funds under this scheme stood at Rs. 409.09 crores during the period 1997-2001. Against this allocation, Rs. 385.48 crores of expenditure was incurred and the percentage of expenditure was 94 percent. The financial achievements among the districts vary from 82 per cent to 109 per cent. It shows the interest evinced by the MLAs concerned in the scheme, and hence the performance in all the MLA constituencies is observed to be very high. The MLAs are highly motivated to use this opportunity to meet the needs of the people and create critical infrastructure in their constituencies.

The allocation of funds under this scheme increased from Rs. 55 crores to Rs. 167 crores during the period of last four years (1997-2001). Similarly, the expenditure also increased in the same pattern and the percentage of achievement slightly varies from year to year. It ranges from 89 per cent to 97 per cent. The same pattern of allocation and expenditure could be seen in all the districts. The total allocations of funds varied from district to district. This variation was due to the fact that MLA constituencies in the district were nurtured better than the others, for those representatives had a stake in the successful operation of the scheme.

Physical Achievements

District wise physical achievements are shown in Table 12.2. The major works carried out under the MLACDS were black topping, bituminous roads, concrete roads, school buildings for computer education, school latrines and some other works depend upon the need of the area. The State Govt. brought out the guidelines and spelt out the works, which had been banned under this scheme. These guidelines would help arrest the misuse of funds.

During the period of last four years 33,209 works were taken up and 30,438 works were completed. The percentage of achievement stood at 92 per cent. The State wise performance was low during 1998-99 and reached 68 per cent and in the rest of the years the percentage of achievement recorded quiet above the level of 92 per cent.  During 1998-99, the district wise performance varies from 18 per cent to 99 per cent. There was a set back in carrying out the works, during the particular year. The spill over works was carried out in the subsequent years.

### Conclusion

The scheme MLACDS was introduced in the State to bridge the critical infrastructural gap in their respective constituencies. The scheme was grabbed by the MLAs with enthusiasm and all of them used this as an opportunity to render some service to their constituencies. This would naturally enable them to reach their electorate again in the next election, as a successful track record of achievements. In realizing the importance, the State government enhanced the allotment continuously and increased from Rs. 55 crores to Rs. 167 crores. The expenditure too increased similarly and the percentage of achievement varies between years. Overall, the physical achievement recorded 92 per cent during the last four years.

This scheme is found to be quite a good success in the State and hence the programme may be continued in future. Through this scheme, they could create essential infrastructure in their constituencies. This is in sharp contrast with other schemes, where personal benefits in the choice of the projects and their location will prevail over community consideration. It is observed that the works have to be identified on the basis of priority and the same has to be approved collectively to generate common benefits.