## CHAPTER V

## RURAL HOUSING

Housing is one of the basic requirements for human survival.  For a normal citizen, owning a house means significant economic security and dignity in society.  For a shelter less person, possession of a house brings about a profound social change in his attitude and existence, endowing him with an identity, thus integrating him with his immediately social milieu.

Action Plan

The Central Government announced in 1998 a National Housing and Habitat Policy, which aims at providing ‘Housing for All’ and facilitates construction of 20 lakh additional houses (13 lakh in rural areas and 7 lakh in urban areas) annually, within emphasis on extending benefits to the poor and the deprived.  An Action Plan for Rural Housing has accordingly been prepared. Under the Rural Housing, an allocation of Rs.1710 crore has been made during 1999-2000 to implement the Action Plan, which has been approved with the objective of providing "Shelter for All” by the end of the Ninth Plan period and conversion of all unserviceable kutcha houses to pucca / semi-pucca by the end of the Tenth Plan period through the construction of additional 13 lakh houses annually.  The Action Plan consists of the following elements:

- Provision for upgradation of unserviceable kutcha houses under the Indira Awaas Yojana (IAY).

- Change in the criteria of allocation under the Rural Housing Schemes.

- Credit-cum Subsidy Scheme for Rural Housing.

- Innovative Stream for Rural Housing and Habitat Development.

- Rural Building Centres.

- Enhancement of Equity contribution by the Ministry of Rural Development to HUDCO.

- Samagra Awaas Yojana.

- National Mission for Rural Housing and Habitat.

# Indira Awaas Yojana

The Government of India is implementing Indira Awaas Yojana since the year 1985-86 with an objective of providing dwelling units at free of cost to the members of Scheduled Castes, Scheduled Tribes and freed bonded labourers living below the poverty line in rural areas.  From the year 1993-94, its scope has been extended to cover non-scheduled caste and non-scheduled tribe rural poor, subject to the condition that the benefits to non SCs/STs shall not be more than 40 percent of IAY allocation.  Benefits of the scheme have also been extended to the families of ex -servicemen of the armed and paramilitary forces killed in action.  Three percent of the houses are reserved for the below poverty line disabled persons living in rural areas.

The ceiling on construction assistance under the Indira Awaas Yojana currently is Rs.20,000 per unit for plain areas and Rs.22,000 for hilly/difficult areas.  The Gram Sabha is empowered to select the beneficiaries under the scheme.  Further, the allotment of dwelling units should be in the name of the female member of the beneficiary household.  Alternatively, it can be allotted in the name of both husband and wife.  Sanitary latrine and smokeless chulahs are integral part of the IAY house.  The construction of the house is the responsibility of the beneficiary.  The IAY house is not to be constructed and delivery by any external agency, such as, Government Departments, NGOs, etc.

Conversion of Unserviceable Houses into Pucca/ Semi-Pucca

There are 103.1 lakh unserviceable kutcha houses, which require up gradation in the rural areas.  As the need for upgradation is acutely felt, 20 percent of the IAY allocation had been earmarked for conversion of unserviceable   kutcha houses into pucca/semi - pucca houses with effect from April 1, 1999.  A maximum assistance of Rs.10000/- per unit is provided for conversion of unserviceable kutcha houses into pucca / semi pucca.

# Change in Criteria of Allocation Under Indira Awaas Yojana

During 1999-2000, allocation of funds under the Indira Awaas Yojana to the State/UTs has been made on the basis of the poverty ratios as approved by the Planning Commission and rural housing shortage figures drawn from Census 1991.  Both parameters have been given equal weightage.  In previous years, funds were allocated to the States/UTs on the basis of only poverty ratios, as approved by the Planning Commission.  Similarly, allocations from the States to Districts have been made on the basis of proportion of SC/ST population and housing shortage.  Earlier it was based on purely SC/ST population.

Credit - cum - Subsidy Scheme for Rural Housing

The Credit-cum-Subsidy Scheme for Rural Housing was launched with effect from April 1, 1999.  The scheme targets rural families having annual income up to Rs.32,000.  While subsidy is restricted to Rs.10,000 the maximum loan amount that can be availed of is Rs.40,000. The subsidy portion is shared by the Centre and the State in the ratio of 75:25.  The loan portion is to be disbursed by the commercial banks, housing finance institutions etc.

Innovative Stream for Rural Housing and Habitat Development

With a view to encouraging innovative, cost effective and environment friendly techniques in the building/housing sectors in rural areas, the Innovative Stream for Rural Housing and Habitat Development was launched with effect from April 1, 1999.

Setting up of Rural Building Centres

The objectives of the establishment of the Rural Building Centre are (a) technology transfer and information dissemination, (b) skill up gradation through training and (c) production of cost effective and environment friendly materials/components.  Two Building Centres in each State are to be set up during the current financial year on pilot basis.  One centre is to be set up by a governmental institution and the other by an NGO.  For setting up of a Building Centre, a one-time grant of Rs.15 lakh is provided.

Samagra Awaas Yojana

Samagra Awaas Yojana is a comprehensive housing scheme launched recently with a view to ensuring integrated provision of shelter, sanitation and drinking water.  It has been decided to take up Samagra Awaas Yojana on pilot basis in one block each of 25 districts of 24 States and one Union Territory which have been identified for implementing the participatory approach under the Accelerated Rural Water Supply Programme.  The existing schemes of housing, drinking water and sanitation will follow the normal funding pattern.  However, a special central assistance of Rs.25 lakh will be provided for each block for undertaking overall habitat development and IEC work with 10 percent contribution coming from the people.

National Mission for Rural Housing and Habitat

A National Mission for Rural Housing and Habitat has been set up by the Ministry of Rural Development to facilitate induction of science and technology inputs on a continuous basis into the sector and providing convergence to technology, habitat and energy related issues with a goal to provide an affordable shelters to all in rural areas within a specified time frame and through community participation.  In this regard, an Executive Council under the chairmanship of Minister of Rural Development and an Empowered Committee under the Chairmanship of the Secretary, Rural Development has been constituted.

Training Courses

The Ministry of Rural Development in collaboration with the Human Settlement Management Institute of the Housing and Urban Development Corporation ltd. has organised three Training Programmes on "Rural Housing Project Formulation" of one-week duration each in Hyderabad, Guwahati and New Delhi.  The course is meant for middle level executives and professionals working in DRDAs, Zila Parishads, Housing Boards, Financial Institutions, Planning and Development authorities, engineers, architects, NGOs etc. involved in the implementation of rural housing and rural infrastructural development projects.

### Financial Achievements

As a policy, government of Tamil Nadu provides fire proof RCC Reinforced Concrete Cement roofed houses, supplement Rs. 12,000 per house as additional roofing cost apart from its usual matching share to the central grant. Therefore the unit cost including sanitary latrine under this scheme is Rs 32,000 in normal terrain and Rs. 34,000 in difficult terrain. Government of India introduced two components under this scheme viz., (a) construction of new houses, (b) upgradation of unserviceable kutcha houses. Though for upgradation of unserviceable kutcha houses government of India fixed Rs. 10,000 unit cost and its share of Rs. 7500 per house. Government of Tamil Nadu benefits its share of Rs. 2500 per unit also provided Rs. 22,000 per house during 1999 – 2000.

| Table 5.1 Financial Achievements Under Indira Awaas Yojana (Rs. in lakhs) |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Year | O.B | Funds Released |  |  | Miscellaneous | Total | Fund | Utilization % |  |
|  |  | Central | State | Total | Receipts | Availability | Utilised | Availability | Release |
| 1997-1998 | 1012.60 | 9537.78 | 10808.20 | 20345.98 | 230.08 | 21588.66 | 20881.44 | 96.72 | 102.63 |
| 1998-1999 | 707.23 | 7933.22 | 5076.73 | 13009.95 | 764.63 | 14481.80 | 13942.16 | 96.27 | 107.17 |
| 1999-2000 | 530.86 | 6819.81 | 7790.45 | 14610.26 | 1297.45 | 16438.57 | 16165.86 | 98.34 | 110.65 |
| 2000-2001 | 233.83 | 5067.75 | 5734.58 | 10802.33 | 415.65 | 11451.81 | 11057.34 | 96.61 | 102.19 |
| Source: Department of Rural Development Government of Tamil Nadu |  |  |  |  |  |  |  |  |  |

Table 5.1 reveals the financial achievements under IAY during the last five years (1996-2001). More than 94 per cent achievement was recorded against total available funds. The percentage of achievement was somewhat high against the total release. The percentage of achievement varied from 99 per cent to 110 per cent.

The total available fund in the housing programme varied from year to year. It ranged in between Rs. 215.88 crores and Rs 130.82 crores. It shows that the Central and State governments encouraged constructing houses for the poor. From 1999-2000 onwards, the government restructured the programmes and implemented in the form of new and kutcha houses.

The opening balance emerged in all the years due to various administrative and other regional problems. The government took some steps and reduced the opening balance considerably over the period.

### Physical Achievements – IAY

Physical achievements under IAY are given in Table 5.2. The works were taken up and completed varied from year to year. The percentage of achievements varied in between 80 per cent and 100 per cent.

During 1997-98, the schemes were implemented under two separate programmes of IAY (RR). Aggregating together, they have completed 87,536 units. From 1998-99 onwards, the works were carried only in the name of IAY. The targets and the completed works varied from year to year. The district wise targets and achievements also varied, since the intensity of poverty prevails in the region and other specific problems. In general, the performance of IAY in terms of financial and physical achievements is very good in the State.

The IAY upgradation (Table 5.3) is the sub-scheme of rural housing implemented in the State. Hundred percent physical achievements were recorded in all the districts. It shows that the efforts taken by the officials as well as the people participated in the programme.

### Credit-cum-Subsidy

The Credit-cum-Subsidy scheme intends to benefit the families just above the poverty line and subsidy is operated through DRDAs. Subsidy of Rs. 10,000 per house is provided for each unit, which is shared between Centre and State in the ratio of 75:25. During 1999-2000, the total available funds stood at Rs. 2.48 crores. Later it was enhanced by three times, viz. of Rs. 7.33 crores (Table 5.4). The financial achievements registered more than 92 per cent in both the years. This scheme received a good response among the categories of population just above the poverty   line.  But  the performance of

| Table 5.4 Financial Performance - C.C.S. |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Year | Opening Balance | Funds Released (Rs. In lakhs) |  |  | Miscellaneous Receipts | Total Availability | Expenditure | Percentage |
|  |  | Centre | State | Total |  |  |  |  |
| 1999-2000 | - | 186.20 | 62.07 | 248.27 | - | 248.27 | 235.16 | 95% |
| 2000-2001 | 6.93 | 561.70 | 155.17 | 716.87 | 8.90 | 732.70 | 673.18 | 92% |
| Source: Department of Rural Development, Government of Tamil Nadu |  |  |  |  |  |  |  |  |

physical achievements is far below the level of financial achievements (Table 5.5). Overall the physical achievements registered only at 49 per cent in the State. The physical achievements varied among the districts and ranged in between zero and hundred. However, a hundred per cent achievements recorded in eight districts of the State. It is observed that the programme-implementing officials took much initiative with the co-operation of the bankers and the beneficiaries.

#### Conclusion

In addition to the government of India’s share, the State government provides fireproof RCC roofed houses; supplement Rs. 12,000 per house as additional roofing. The unit cost including sanitary latrine under this scheme is Rs. 32,000 in normal terrain and Rs. 34,000 in difficult terrain. For upgradation of unserviceable kutcha houses, Government of India fixed Rs. 10,000 unit cost and its share of Rs. 7,500 per house. Government of Tamil Nadu besides its share of Rs. 2500 per unit also provided Rs. 22,000 per house during 1999-2000. More than 94 per cent financial achievement could be registered against the total available funds during the last five years (1996-2001). The works were taken up and completed varied from year to year. The percentage of physical achievements ranged in between 80 per cent and 100 per cent.	The works were also carried out in the innovative schemes of IAY upgradation, CCS (Credit-cum-Subsidy), etc. The CCS received a good response among the people; hence it was a success in this State. The financial achievements under CCS registered more than 92 per cent in both the years.

It is observed that the quality of the houses constructed under this programme is questionable. Due to the poor quality of construction, the houses were damaged through leaking, seepaging during rainy days. The life of the houses was reduced over the period. In some regions, the houses were constructed with the participation of households and they had contributed labour and material. In such cases, the houses are in good condition.  The houses were allotted to BPL categories at free of cost. There were some BPL categories did not have land patta and they could not enjoy the benefits.

Since the government constructed the houses free of cost, the general attitude among the beneficiaries was one of neglect in maintenance of their houses. They looked for the government to undertake repairs of the houses, whenever they were needed. In addition to the houses, the government provides smokeless chulahs and a toilet facility. These facilities were not in use almost in all the villages. In consultation with the beneficiary these provisions have to be made as per their culture, immediate need, etc.