WATER

SUKHA MUKTI ABHIYAN:

A Model for Water Management

# JHARKHAND

#### Ramananda Wangkheirakpam & Swati Sresth

##### Introduction

This is the story of the water conservation efforts in the district of Palmau in Jharkhand. The story began with much fanfare and celebrations among the villagers and civil society organizations involved, and even some government officials, but it had a unhappy ending. Despite the unforeseen stalling to the palamau experiment, the efforts and the model that was used is indeed a 'seed' that can be planted in many villages of India.  However, a word of caution has to be appended. Palamau was a success in many ways yet it ‘failed’ to proceed further because the ruling caste, politicians and the corrupted government officials failed to empathise and support the marginalized people of the region. One might wonder how it collapse, why was support from the government withdrawn? such questions are part of the lessons learnt from Palamau, and one might consider including the political map of any region before any project gets underway.

Palamau District of the newly created state of Jharkhand lies sandwiched between Chotanagpur Plateau and the Indo-Gangetic plain. Its physiology is characterised by an undulating terrain with altitudes ranging from 100m to 1000m. the average height of the district is 427 metres. The name Palamau is derived from ‘Pa’ or pahad (mountain), ‘la’ or lac and ‘mau’ for mahua (bassia Latifolia) and gives us an idea of the topography and economy of the region. Spread over an area of 7879 sq.km it had a population of 2,45 Million people (1991 Census) with 25.6 and 18.9 percent of the population comprising of Schedule Caste and Schedule tribe respectively. very low literacy rate for this section of the population.

The district comprises 7,293 watersheds of 20 to 40 sq. km each draining into various hill streams. Koel, Auranga and Amanat are the main rivers.  The district gets 1300mm. rainfall. The rainfall ranges from an average of 1088 mm. In the North to 1820 mm. In the hilly south. About 95 per cent of the annual rainfall is received during the monsoon months of July and August. The surface run off from the monsoon is important for paddy and Rabi crops. The average rainfall is good (128 cm), but the coefficient of variability is high. Severe droughts occurred in 1819, 1869, 1897, 1900, 1919, 1967 and 1992 due to failure of late monsoon and “hathia’ rains. The distribution of rainfall is not uniform over the monsoon and this establishes the need for artificial irrigation in the region.

The forests of this region are the dry deciduous type. Sal (shorea robusta) is the dominant species and is found in depressions, along the streams and on the slopes of the hills. Other species comprise asane (Terminalia alatta), arjun (Terminalia arjuna), aunra (Embilica officinalis), khair ( Acacia catechu) and kusum (Schleichera Oleosa). Palash (butea monosperma), mahua (madhuca Indica) and Ber (Zizyphus mauritiana) are commonly found in agricultural areas. Palash and Ber trees are used for lac cultivation.

###### Socio-Economic Profile

The district has a population of 2 million people (1991- Survey of India) with a density of 150 persons per sq. km. There are 3611 villages of which 316 are uninhabited. The maority of the population comprises the Chero, Oraon, Khairwar, Bhogta, Paheria, Munda and Korwa tribal communties. (SC/ST status). The dominat among these are the Chero. There are also some migrant communties in the region. These include the Bhumiars, Ahirs, Keoris and Bhuiyans.  Economy is largely subsistence agriculture and collection of minor forest products. According to the 1981 census, eighty five percent of the population were engaged in agriculture of which 48.4 percent were cultivators and36.7 percent agricultural labourers. There is 21 percent literacy in the region.

Land based conflicts have led to the emergence and dominance of Marxist leninist organizations like MCC and CPI(ML) groups in Palamau and a counter reaction by the landed population. The government also pours in tens of crores of rupees annually into rural development programmes, but much of these went to the higly corrupted contractors, government officials and local politicians.

###### Irrigation Schemes by the State

Study by PSI showed that there was steady decline in the net irrigated area after 1960 which is largely due to the neglect of 'Ahars' the traditional form of irrigation system. PSI found that 'ahars' irrigated 81,000 acres out of the total irrigated area of 90,000 acres in 1926 (as found in District Gazetteer). This steadily declined and by 1989 the figure came down to 14,730 Ha.

Latter with droughts becoming a common feature the Government started with irrigation system in the region. Some of the major and medium irrigation projects in the district have failed due to poor design, high siltation and poor management. In addition, large scale projects such as these shifts the control of water resources from the community to the state. The government has no re-settlement plans for those who are threatened by displacement by such projects. The Malay reservoir, which was completed in 1986 at a cost of Rs. 11 Crore was supposed to irrigate 20,000 acres but during 1992-93 drought it failed to benefit even 200 acres. Similarly, the construction at the Aruranga site started in 1988 and Rs. 14 Crore was spent in the pre-construction work. The Kanahar project estimated at a cost of Rs. 353.42 Crore in 1988 threatened to submerge 2927 hectares of forest area. It ran into trouble due to public resentment and financial constraints.

The Amanat project started in 1990 to irrigate only 10,000 hectares was estimated to cost Rs. 53.50 Crore. The failure of these schemes caused great dissatisfaction among the people. It was during this time that the Auranga Bandh Visthapit Sangarsh Samiti was established to enable the farmers to get adequate compensation for lands acquired by the government. Says Bhola Prasad, chief functionary of Auranga Bandh Virodhi Sangarsh Samiti (ABVSS) ‘ The project threatened to displace more than 3000 families of 21 villages, totally submerging parts of the Betla National Park. However, it has been south Bihar’s misfortune that under the guise of development projects - be it dams, mining or industrialisation - the adivasis have been pushed to the brink of total disaster. The famine of 1967 in Jharkhand spawned a host of state- sponsored development projects…The aim was to usher in ‘ green revolution’. It achieved exactly the opposite by uprooting the Adivasi farmers from their land. In 1961, in Chotanagpur and Santhal Parganas there were 34,49,000 farmers but by 1981, the number was down to 27,60,000. That means 11,89,000 Adivasi peasants have been forcibly evicted.’

###### Community Initiative: Description And Analysis

Origins and Process of the Initiative

On 15 August 1988, the ABVSS organised a ‘peoples’ convention for those who were threatened to be displaced by the proposed Auranga project at Chetma Mela Tabdh. Noted environmentalist Sundarlal Bahugana was present at this meeting. Bahugana’s speech has a deep impact on the activists of the ABVSS who decided to rechristen the organisation Auranga Bandh Virodhi Sangarsh Samiti to highlight its opposition (virodh) to the construction of the Auranga dam.  At the same time they also adopted a 16 point charter of demand and the slogan ‘Marenge par zamin nahin denge’ ( we will die but we will not give our land). Their movement included staging sit-ins, public meetings and jail  bharo andolan ( voluntary arrests).

In July, 1989, A.K. ‘Dunu’ Roy associated with the People’s Science Institute (PSI), Dehradun met the ABVSS activists and agreed to technically guide ABVSS in gathering silt load data of the Auranga river. The data questioned the formulations of the Aurnaga project report designed by the Irrigation department. It pointed out that like some other projects in the area, the Auranga project would soon become defunct as its belts would have silted up. The river carries enormous silt from its denuded catchments during the monsoons. Apart from questions about the life and efficiently of dams, the ABVSS came to know of other dimensions of the project. They realised that enormous sums would be lost in submergence area and consequent loss of productive capital (such as land and trees). For example, a tree was valued at Re.1; the capitalised value of annual production of a Mahua tree and discounted for depreciation as calculated in the PSI survey worked out to Rs. 4000 per tree. And even this estimate excludes the value of timber and social benefits like income-generation.

During the ABVSS and PSI exercises, the need for investigating viable alternatives to the large dams surfaced. Traditional water harvesting in this region revolved around the Ahar technology. A survey was carried out in the command area of the proposed Auranga dam to assess the feasibility of the Ahar as an alternative system. This convinced the activitsts that revival of this technology was the most efficient alternative to a large dam on Aruranga. Ahar is an above surface gravity irrigation tank. It is essentially a hill technology but us extended to gently sloping plains with the help of run-off diversion channels, locally called ‘pyens’. An Ahar involves building an earth-fill check dams across the natural drainage course joining the uplands for harvesting the run-off water. The harvested water is stored in the Ahar bed to be used whenever there is a break in the monsoon during the crop season. The command, Ahar bed and part of the catchment are cultivated. The proportion of catchment area cultivate decreases as one moves toward higher slopes. The nearer as Ahar is to the hills the greater is the uncultivated part of the catchment. Ahars are aligned across the undulations so as to serve the dual purpose of an embankment and an access road on the top. Ahar were the prime source of irrigation for more than a century but were later neglected.

###### Elements of Community Involvement in the Initiative

The drought in 1992-93 compelled the officials to initiate water-harvesting schemes. A programme was launched to build 400 check dams under the Jawahar Rozgar Yojana and the ‘Jal Dhara’ schemes. However due to poor planning, failure to involve people, corrupt polititians and contractors from the pani panchayat the project seemed deemed to failure.

Feeling the need to intervene the PSI launched a massive information campaign about the functioning of pani panchayats with a focus on fair wages for labourers. The campaign however did not have much impact. It was at this stage that local voluntary organisations decided to form the Pani Chetna Manch or PCM (Water Awareness Forum) to carry out the information campaign. The key organisations involved were the ABVSS, Jan Chetna Kendra, Sarwangin Vikas, Nari Mukti Vahini, Alternatives for India Development (ADI) and Indian Peoples’ Theatre Association (IPTA).

In 1993-93 the district administration and the PSI prepared a comprehensive programme for participatory watershed development, predominantly in adivasis and dalit villages. Called the Sukha Mukti Abhiyan (SMA) the programme spread across 125 villages and was conceived as a long-term strategy for drought proofing Palamau. This programme involved forming 178 village level pani panchayats who were the actual project managers. The PCM helped in providing them technological inputs and facilitated co-ordination while the district administration remained the sanctioning authority.

###### Sukha Mukti Abhiyan as a Model of Development

The model of Sukha Mukti Abhiyan comprises of three institutions joined together for a common goal of drought proofing Palamau. This partnership model comprise of the District Administration which provided financial and governmental sanction for the activities. The next important partner is the Village Level Institutions (the only one from outside the region is Peoples Science Institute) which formed the Pani Chetna Manch, and lastly but the most important of all and the ultimate beneficiary are the local population of Palamau with their Pani Panchayat representing them. This differs from the usual government contract system where the local population, the real beneficiaries, are not included in deciding matters concerning them. This model on the other hand has tried to inform and strengthen the village community and more importantly empowerment to take decisions for themselves.

As already mentioned before, the efforts of the government to drought proof Palamau did not succeed because of bad planning, corruption at various levels and of course the caste factor. Salil Das from PSI explained that some watershed works were found in the area where higher caste live, but not in areas where tribals and schedule caste live. The intervention in 1992-93 did not worked well because of unclear strategy for people to participate. In 1993-94 the district administration and PSI collaborated to implement a more comprehensive programme to deal with the problem. PSI with some more local organizations proposed that the villagers themselves will be the project managers and will decide upon the works carried out in their area. The SMA began in October 1993 with a plan for constructing water harvesting structures. The administration agreed to comply and act as just sanctioning authority. Not only this they agreed to transfer all funds to the village authority, in this case the pani panchayat. The gramkosh bank account was opened with the help of membership fees paid by the villagers. The measurement of the shramdaan money was transferred into the gramkosh account. There is also the joint account of the BDO and the pani panchayat. One would say that such a collaborative action of the government, the civil society organization and the local population is novel as well as a model that might work well in other situation of governance as well. But, lessons latter on in Palamau leads to the fact that there are issues of caste as well as the contractor and political lobby that need to be considered in detail so that projects are not hampered mid-way.

The basic aim of SMA was to drought proof Palamau and enhance the self-reliance of the people. The following were considered to be the guiding operational principles.

1. Establishment of village based peoples' organizations, Pani-Panchayat (PP), to plan and execute the projects and maintain the assets created.

2. The beneficiaries establish their stake in the project through Shramdhan

3. Build on traditional knowledge and local skills.

4. Introduction of equity in the sharing of the resources generated.

5. Enhancement of self-reliance by contributions from Shramdhan and equity agreements to a Gramkosh (Village Development Fund).

###### Lessons

Drought-proofing model

SMA was meant to be a pilot demonstration and approach to drought proofing. The water harvesting water structures were meant to recharge underground reservoirs which then can be used if in case there is a drought, and to provide surface water for irrigation in normal rainfall years to increase food production and security. Water harvesting structures were constructed in 125 villages with at least one water body in each selected villages.

One of the strategies adopted by PCM is demystifying technology. PSI carries out a technology de-mystifying campaign by teaching the villagers round level measurement, training in doing earthwork measurements on check dams and construction of dams. It is

reported that many dozens of barefoot engineers and project managers exist in the villages till now and that they are positively helping the villagers, not only in construction and management of water management, but as an alternative to dominance of the mystified science of water management.

###### Empowering Women

Another gains of SMA is the increased participation of women in the village affairs. Twenty-four Mahila Vikas Sangh (MVS) or women organizations were active in the region since 1994. Through nurseries and plantations programmes they have built Mahila Vikas Kosh (Women's Development Fund) though Shramdan. these MVS now run savings and credit groups, some of tehm venturing into food processing.  Women were the worst victims of the near total collapse of natural resource base during the 1992-1993 drought. However, initiatives like the above have boldened  and have begun to create space for  women of Palamau.

###### What Happened Later

The success in Palamau was a severe blow to the contractor lobby. And they from 1996-97 began to conspire to sabotage the programme. After the successful completion of the first phase of the programme, and when the second stage was about to unfold i.e. specific projects related to micro-watershed development and a geographical diffusion of the programme were to be attempted, the vested interest mobilized local political leaders and junior officials to put pressure on the district administration. This resulted in stopping of further funding of any new development work in the region. Not only this, works initiated by Pani Panchayat had to be suspended. Pani Panchayat did tried to put counter-pressure but did not succeeded. Speculation among PSI activist explained that they did not foresee and plan for political opposition and hence could not sustained. Within a span of 2-3 years SMA did managed to complete 80 percent of the structures started. And all future action had to stopped after the scene changed. Presently PSI now works on a much smaller scale in 20 villages expecting to expand when co-operation with the government officials can be established.